**U1:** As Josh, a TEQ LIP staff, I want to be able to create new login accounts for project staff and participating organizations.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T1. | Set up a backend server. |  | 1 |
| T2. | Set up the database to support storing user credentials. | T1 | 2 |
| T3. | Make API for authentication. | T2 | 2 |
| T4. | Make frontend UI for admin to register a new user. |  | 3 |
| T5. | Make frontend UI for login. |  | 2 |
| T6. | Integrate backend with frontend. | T3 - T5 | 3 |

**U2:** As Josh, a TEQ LIP staff, I want to be able to see a list of existing users so I can monitor active users in the system.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Points |
| T7. | Create an API to pull a list of existing users. |  | 3 |
| T8. | Create a frontend UI to display the list of user information. |  | 3 |
| T9. | Integrate the API with the frontend. | T7, T8 | 2 |

**U3:** As Josh, a TEQ LIP staff, I want to be able to adjust access limitations for existing users.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T10. | Make an API to adjust the access limitations of existing users. |  | 2 |
| T11. | Make a frontend to allow user to change limitations for a user. |  | 2 |
| T12. | Integrate the API with the frontend | T10, T11 | 1 |