**U4:** As Robert, a support agency employee, I want to be able to upload data, in the form of iCARE templates, to the system so that the TEQ LIP can analyze the data.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T13. | Make a frontend to allow user to submit one template. |  | 2 |
| T14. | Modify the database to support data upload. |  | 3 |
| T15. | Make an API to parse the data and insert it into the database. | T14 | 5 |
| T16. | Integrate the API with the frontend. | T13, T15 | 3 |

**U5:** As Bryan, a UTSC project staff, I want to be able to see all the data so that I can monitor the data in the database.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T17. | Make a frontend that lists all the data. |  | 4 |
| T18. | Create an API to retrieve the data. |  | 4 |
| T19. | Integrate the API and frontend for displaying the data. | T17, T18 | 4 |

**U6:** As Josh, a TEQ LIP staff, I want to be able to navigate between pages through the use of a homepage, so that I can do multiple tasks.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T20. | Make a frontend homepage. |  | 2 |
| T21. | Write logic in JQuery to navigate based on access level. | T20 | 2 |