**U6:** As Josh, a TEQ LIP staff, I want to be able to navigate between pages through the use of a homepage, so that I can do multiple tasks.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T20. | Make a frontend homepage. |  | 2 |
| T21. | Write logic in JQuery to navigate based on access level. | T20 | 2 |

**U7:** As Josh, a TEQ LIP staff, I want to be able to create a customized list of variables to query through the data so I can generate reports with the specific information I need.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T22. | Make a frontend to allow user to pick columns they want to query. |  | 4 |
| T23. | Write an API to get user’s filters and get the table based on these filters. |  | 3 |
| T24. | Display the user generated table. | T22, T23 | 3 |

**U8:** As Josh, a TEQ LIP staff, I want to save my previous customized queries to a dashboard from a dropdown menu so I can generate reports with pre-set queries.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T25. | Add to the frontend for making a query to allow users to save their queries. |  | 2 |
| T26. | Create a table in the database to store the preset queries. |  | 2 |
| T27. | Make a backend API to store the preset queries. | T26 | 3 |
| T28. | Integrate the API with the frontend. | T25, T27 | 2 |