Backlog

**U13:** As Bryan, a UTSC project staff, I want to be able to see all the historical logs so that I can monitor user activity.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T40. | Make a frontend that lists the historical logs. |  | 3 |
| T41. | Modify the database to support historical logs. |  | 2 |
| T42. | Create an API to retrieve the historical logs. | T41 | 3 |
| T43. | Integrate the API and frontend for displaying the historical logs. | T40,T42 | 3 |

**U14:** As Robert an employee at a support agency, I want to be able to change my account password for security reasons so that I have a different password every month to access my account securely.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Short Description | Dependency | Story Point |
| T44. | Create a change password page |  | 2 |
| T45. | Create API to change the password |  | 4 |
| T46. | Integrate the API with the frontend | T44, T45 | 3 |

Sprint Plan

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story | Task | Dependencies | Story Points | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| U13 | T40 |  | 3 |  |  | J:3 |  |  |  |  |
|  | T41 |  | 2 |  |  | J:2 |  |  |  |  |
|  | T42 | T41 | 3 |  |  |  |  |  | Z:3 |  |
|  | T43 | T40,T42 | 3 |  |  |  |  |  |  | M:3 |
| U14 | T44 |  | 2 |  |  | D:2 |  |  |  |  |
|  | T45 |  | 4 |  | A:4 |  |  |  |  |  |
|  | T46 | T44, T45 | 3 |  |  |  |  | D:3 |  |  |

Changes

* Daniel completed T46 on Wednesday instead of Friday

Sprint Execution

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story | Task | Dependencies | Story Points | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| U13 | T40 |  | 3 |  |  | J:3 |  |  |  |  |
|  | T41 |  | 2 |  |  | J:2 |  |  |  |  |
|  | T42 | T41 | 3 |  |  |  |  |  | Z:3 |  |
|  | T43 | T40,T42 | 3 |  |  |  |  |  |  | M:3 |
| U14 | T44 |  | 2 |  |  | D:2 |  |  |  |  |
|  | T45 |  | 4 |  | A:4 |  |  |  |  |  |
|  | T46 | T44, T45 | 3 |  |  | D:3 |  |  |  |  |

Burndown Chart

